PLANNING

- Start date :March 12 2026

- End date: May 2 2026

Research papers from IEEE:

Assigned date: April 05 2026

- On 13th March each member started searching for the topics related to error control coding using FPGA.

- From 13th to 14th March everyone started to search for application based topic according to the problem statement and “FPGA Based Convolutional Encoder for Reliable Communication” topic was selected.

- From 16th March everyone in the team started to search the concepts used in the topic mentioned above.

- Everyone was assigned to search 1 or more research papers before  27th March and had at least one paper each, so everyone had searched for the paper.

- Jeevan R was assigned to find block diagram before 5th April and ws submitted prior.

- On 17th April documentation work was split between the team members.

- The actual work started on 18th of April and deadline was given on 2nd May before 4:00 pm.

- Chapter 1 and block diagram was assigned to Karthik

- Chapter 2 focusing on research paper and simulation in Simulink was done by Jeevan R.

- Chapter 3 and 4 which consists of analysing block diagram and identification of leaf cell, codes for those leaf cell was done by Jasmine Jevita Dsouza .

- And all these work assigned to each of them was done according and submitted on time (prior).

- The work was done completely as assigned (work completed).